Epic 1 Jira-Ready Backlog

Daily Loan Analysis & Wire Instructions
Prepared: 2026-02-13

# Epic

| Issue Type | Issue Key | Summary | Outcome | Story Points | Dependencies |
| --- | --- | --- | --- | --- | --- |
| Epic | EPIC-1 | Daily Loan Analysis & Wire Instructions | For each completed daily run, business can identify loans to purchase, generate wire-ready outputs, and forward data downstream. | N/A | None |

# Sprint Plan

| Sprint | Stories | Capacity (SP) | Exit Criteria |
| --- | --- | --- | --- |
| Sprint 1 | ST-1.1 | 13 | Selections saved per run; audited; tested; UAT complete. |
| Sprint 2 | ST-1.2, ST-1.6 | 13 | Wire export downloadable; run-level ops summary available. |
| Sprint 3 | ST-1.3, ST-1.4, ST-1.5 | 21 | Template/validation, downstream handoff, and full audit trail complete. |

# Story ST-1.1: Select loans to purchase from a run

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.1 | Sprint 1 | 13 | None |

## Acceptance Criteria

User can view a run-level loans-to-purchase list.

User can select/deselect loans and save final decisions.

Optional notes/reasons for exclusion are captured.

Selections persist and are associated with run + user + timestamp.

Saved decisions reload correctly when revisiting run.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.1-1 | Refine 1.1 acceptance criteria and decision states with Ops/Treasury | 2 | None |
| Task | TSK-1.1-2 | Design DB model: run_purchase_decisions + constraints | 3 | TSK-1.1-1 |
| Task | TSK-1.1-3 | Create migration for run_purchase_decisions table | 2 | TSK-1.1-2 |
| Task | TSK-1.1-4 | Build backend APIs: list candidates, get decisions, bulk save decisions | 5 | TSK-1.1-3 |
| Task | TSK-1.1-5 | Implement UI in Run Detail: select/deselect, reason/note, save | 5 | TSK-1.1-4 |
| Task | TSK-1.1-6 | Add audit events for create/update/delete decision actions | 3 | TSK-1.1-4 |
| Task | TSK-1.1-7 | Add automated tests (API + UI) and UAT script | 3 | TSK-1.1-5, TSK-1.1-6 |

# Story ST-1.2: Generate/export wire instruction data

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.2 | Sprint 2 | 8 | ST-1.1 |

## Acceptance Criteria

User can generate wire export from selected loans only.

Export supports agreed format (CSV/Excel/template).

Export includes required fields: counterparty, amount, reference, loan IDs.

User can download generated file and see generation status.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.2-1 | Finalize wire export field mapping with Treasury | 2 | ST-1.1 |
| Task | TSK-1.2-2 | Implement backend wire export service | 3 | TSK-1.2-1 |
| Task | TSK-1.2-3 | Add API endpoint for wire export generation/download | 3 | TSK-1.2-2 |
| Task | TSK-1.2-4 | Implement frontend generate/download wire export flow | 3 | TSK-1.2-3 |
| Task | TSK-1.2-5 | Add tests and sample output fixtures | 2 | TSK-1.2-3 |

# Story ST-1.3: Wire instruction template and validation

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.3 | Sprint 3 | 8 | ST-1.2 |

## Acceptance Criteria

Template fields are configurable.

Required wire validations are enforced.

Validation errors are shown clearly to users.

Business rules for amounts/counterparties are documented and traceable.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.3-1 | Define template config schema and storage | 2 | ST-1.2 |
| Task | TSK-1.3-2 | Build validation engine for wire fields | 3 | TSK-1.3-1 |
| Task | TSK-1.3-3 | Integrate validations into export flow | 2 | TSK-1.3-2 |
| Task | TSK-1.3-4 | Add UI messaging for validation failures | 2 | TSK-1.3-3 |
| Task | TSK-1.3-5 | Document business rules in ops playbook | 1 | TSK-1.3-2 |

# Story ST-1.4: Forward loan data for downstream use

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.4 | Sprint 3 | 8 | ST-1.1 |

## Acceptance Criteria

Selected loans can be exported/sent for downstream owners.

Payload contains required attributes.

Delivery method status is visible (exported/sent/failed).

Format and process are configurable per downstream target.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.4-1 | Define downstream contract with target owners | 2 | ST-1.1 |
| Task | TSK-1.4-2 | Implement outbound payload builder | 3 | TSK-1.4-1 |
| Task | TSK-1.4-3 | Implement delivery adapter v1 (file export) | 2 | TSK-1.4-2 |
| Task | TSK-1.4-4 | Add status tracking + retry metadata | 2 | TSK-1.4-3 |
| Task | TSK-1.4-5 | Add integration tests and sample handoff files | 2 | TSK-1.4-3 |

# Story ST-1.5: Audit trail for daily decisions

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.5 | Sprint 3 | 5 | ST-1.1, ST-1.2, ST-1.4 |

## Acceptance Criteria

Selections, wire exports, and forwards are logged.

Each event includes user, timestamp, run ID, action, and payload summary.

Audit records are queryable by run and date.

Audit data supports compliance/dispute reviews.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.5-1 | Define audit event taxonomy and schema | 1 | ST-1.1 |
| Task | TSK-1.5-2 | Emit audit events from decision, wire, and forward workflows | 3 | TSK-1.5-1 |
| Task | TSK-1.5-3 | Create audit query/report endpoint | 2 | TSK-1.5-2 |
| Task | TSK-1.5-4 | Add compliance-focused tests | 1 | TSK-1.5-2 |

# Story ST-1.6: Run-level summary for operations

| Issue Type | Story Key | Sprint | Story Points | Dependencies |
| --- | --- | --- | --- | --- |
| Story | ST-1.6 | Sprint 2 | 5 | ST-1.1, ST-1.2 |

## Acceptance Criteria

Run summary shows selected count/amount, exceptions, wire-ready totals.

Wire + forward step statuses visible in one place.

Suitable for daily operations review and handoff.

## Tasks

| Issue Type | Task Key | Summary | Points | Depends On |
| --- | --- | --- | --- | --- |
| Task | TSK-1.6-1 | Define run-summary metrics with Ops | 1 | ST-1.1 |
| Task | TSK-1.6-2 | Build backend run summary aggregator | 2 | TSK-1.6-1 |
| Task | TSK-1.6-3 | Implement frontend run summary panel/report | 2 | TSK-1.6-2 |
| Task | TSK-1.6-4 | Add acceptance tests and ops signoff checklist | 1 | TSK-1.6-3 |

# Jira Import / Setup Notes

Create Epic EPIC-1 first, then create stories and link to Epic.

Use issue links: 'blocks' / 'is blocked by' for listed dependencies.

Use custom field 'Story Points' for points values.

Create labels: epic1, loan-selection, wire, downstream, audit, ops-summary.

Attach this document to the Epic for stakeholder alignment.